# Library Management System: Requirement Prioritization Using the     MoSCoW Method

Course code: CSA1006

Course: Software Engineering

Name: B. Pavani

Register No: 192525248

Tool Used: Microsoft Excel

## Aim

To categorize the given Library Management System requirements using the MoSCoW method and justify each category based on its impact on users, feasibility, time, budget and resources.

## Software Used

Microsoft Excel (the same workbook can also be opened in Google Sheets).

## Concept of the MoSCoW Method

MoSCoW is a method used to decide which requirements should be delivered first. It has four categories:

- Must-Have: Essential for the first release. The system cannot do its main job without it.

- Should-Have: Important, but the first release can still work if it is delayed.

- Could-Have: A useful extra feature, added only if time and resources remain.

- Won't-Have (this release): Not included in this release because of scope, cost or resources. It may be added later.

## Procedure

### Step 1: Create the workbook

Open Microsoft Excel and create a new workbook. Save it as Library_Management_System_MoSCoW.xlsx.

### Step 2: Create the prioritization sheet

Rename the first sheet "MoSCoW Prioritization". Add the columns No., Requirement, MoSCoW Category, Impact on Users and Justification.

### Step 3: Enter the requirements

Type the ten requirements given in the question, one in each row.

### Step 4: Assign the categories

For each requirement, consider its impact on users and the time, budget and effort needed. Select Must-Have, Should-Have, Could-Have or Won't-Have and write a short justification.

### Step 5: Colour the categories

Use a different fill colour for each category (green, yellow, blue and orange) so that the categories are easy to identify.

### Step 6: Create the guide and summary sheets

Add a sheet "MoSCoW Guide" explaining each category. Add a sheet "Summary" and use the COUNTIF formula to count the requirements in each category.

### Step 7: Save the workbook

Review the entries and save the workbook.

## Final Categorization

| No. | Requirement | Category | Reason |
| --- | --- | --- | --- |
| 1 | Search books by title and author | Must-Have | Core function; easy to build with a database search. |
| 2 | Online book reservation system | Must-Have | Lets users reserve books; a basic version is feasible. |
| 3 | Monthly reports on borrowed books | Should-Have | Helpful, but can be built later from records. |
| 4 | Email notifications for overdue books | Should-Have | Reduces late returns; needs email setup. |
| 5 | QR code scanning for borrowing and returning | Could-Have | Speeds up borrowing; needs camera support and testing. |
| 6 | User-friendly dashboard for librarians | Must-Have | Needed for daily work; a basic one is easy to build. |
| 7 | User reviews and ratings | Could-Have | Not needed for borrowing; needs moderation. |
| 8 | Chatbot for user assistance | Could-Have | Needs setup and maintenance; an FAQ page can replace it. |
| 9 | Mobile app version | Won't-Have (this release) | Needs more time and money; a responsive website can serve for now. |
| 10 | Multi-language support | Should-Have | Improves accessibility; can be added in a later release. |

Note: The categories are based on a student project with limited time, budget and team size. They may change if the scope or resources change.

## Excel Worksheets

The following figures show the three sheets of the completed Excel workbook.

Figure 1: MoSCoW Prioritization sheet

Figure 2: MoSCoW Guide sheet

Figure 3: Summary sheet

## Result

The ten Library Management System requirements were categorized using the MoSCoW method in Excel. Three requirements are Must-Have, three are Should-Have, three are Could-Have and one is Won't-Have for this release. Each category was justified based on user impact and feasibility.